## Slide 1: Information System for Travelers
PROJECT PROPOSAL
Presented by:
soumit kanti saha(1505047)
nirob arefin(1505050)
protik dey(1505051)

## Slide 2
Confused?

## Slide 3: Scope
A traveler in a city may face some problems about finding the nearby tourist spots to visit, transportation system to reach there or some restaurants to have some food according to his taste.
The system we are going to build will assist him by giving proper information.

## Slide 4: Subsystems
Spectacular Places
Restaurant
Transportation

## Slide 5: Plans
Week 3 : Database
Week 4 : Admin level login
Week 5 : User level login
Week 6 : Data entry/update functionality
Week 7 : Integrating map
Week 8 : Completion of Spectacular Places subsystem

## Slide 6: Plans
Week 9 : Completion of Restaurant subsystem
Week 10 : Transportation subsystem
Week 11 : Completion of Transportation subsystem
Week 12 : Testing
Week 13 : Final polishing

## Slide 7: Thank You!